FOOD LABEL SCANNER

Execution Plan, Team Work Division and Phases

DSA Mini Project - Team of 3 Members

Member A: ______________   Member B: ______________   Member C: ______________

Table of Contents

# 1. Purpose of This Document

This document is the working guide for the team. It explains how the project will be executed from start to finish: who does what, which tools and technologies we use, the phases with their deliverables, and the exact steps to set up, build, test and demonstrate the project. The full technical design is in the separate Project Report.

## 1.1 Project in one line

A C program that reads an ingredient-label photo through OCR, explains each ingredient in simple language using DSA (hash table, edit distance, bitmask, linked list, sorting), and warns users about allergies or diet conflicts.

# 2. Technical Stack

| Area | Tool / Technology | Purpose |
| --- | --- | --- |
| Programming language | C (C99) | All project logic and data structures. |
| Compiler | GCC (MinGW on Windows, gcc on Linux) | Compiling the .c files. |
| Editor / IDE | VS Code or Code::Blocks | Writing and debugging code. |
| OCR engine | Tesseract OCR (command line) | Converts the label image to text. |
| OCR bridge | system() and file I/O in C | C runs Tesseract and reads ocr_out.txt. |
| Database | ingredients.csv (plain text) | Ingredient name, tags and simple explanation. |
| Persistent storage | profile.txt and history.txt | Saves user profile and scan history. |
| Build tool | Makefile or a build.bat script | Compile all modules with one command. |
| Debugging | gdb, printf, Valgrind (Linux) or Dr. Memory (Windows) | Finding crashes and memory leaks. |
| Version control | Git and GitHub (private repo) | Parallel work without overwriting each other. |
| Communication | WhatsApp group and a shared Google Drive | Daily updates, sharing images and documents. |
| Documentation | MS Word and PowerPoint | Report and final presentation. |

## 2.1 DSA concepts used

- Hash table with chaining (ingredient lookup)

- Dynamic programming - edit distance (fixing OCR spelling errors)

- Bitmask and bitwise operations (allergies, diets and warnings)

- Singly linked list (scan history)

- Merge sort (ordering warnings by severity)

- String processing and tokenizing (cleaning and splitting ingredients)

- File handling (database, profile and history)

# 3. Team Work Division (3 Members)

Work is divided by module so that each member can code and test independently. Each member owns specific files, which prevents Git conflicts. Names are placeholders; assign them as you wish.

## 3.1 Member A - Data and Lookup Engine

Owns: ingredients.csv, hashtable.c, hashtable.h, editdistance.c, editdistance.h

- Create ingredients.csv with 60 to 100 common ingredients and E-numbers, each with a simple explanation and correct tag bitmask.

- Implement the hash function, insert, search and loading of the CSV into the hash table.

- Implement edit distance (2D DP table) and closestMatch() with a threshold of 2.

- Write a small test file (test_lookup.c) to check lookups, collisions and fuzzy matching.

- Free all hash table memory properly at the end of the program.

## 3.2 Member B - Input Pipeline (OCR and Text Processing)

Owns: ocr.c, ocr.h, cleaner.c, tokenizer.c, text.h, sample images, Makefile

- Install and test Tesseract; collect 10 to 15 sample label photos (clear, blurry, curved).

- Implement runOCR() that calls Tesseract and reads the output.

- Implement cleanText(): lowercase, remove 'ingredients:' heading, fix line breaks, remove stray symbols, merge hyphenated words.

- Implement splitIngredients(): split by commas, handle brackets such as 'emulsifier (lecithin)' and the word 'and'.

- Implement the manual-input fallback function.

- Create the Makefile / build.bat so everyone compiles the same way.

## 3.3 Member C - Analysis, Storage and Integration

Owns: common.h, profile.c, analyser.c, sort.c, history.c, main.c

- Write common.h on Day 1 (structs, bit flags, function prototypes) after a team discussion.

- Implement the user profile menu, saveProfile() and loadProfile().

- Implement checkWarnings() using bitwise AND and build the warning list.

- Implement merge sort to order warnings (allergy first, then diet).

- Implement the history linked list with save and load from history.txt.

- Write main.c: the menu and the integration of every module; print the final report and the disclaimer.

## 3.4 Shared responsibilities

| Activity | How we share it |
| --- | --- |
| Project report | A writes database and DSA sections, B writes OCR and input sections, C writes analysis, testing and conclusion; one person merges. |
| PowerPoint | Each member prepares slides for their own modules (2 to 3 slides each) plus one common title/problem/demo slide. |
| Testing | Each member tests their own module first; cross-testing: A tests B's module, B tests C's module, C tests A's module. |
| Demo practice | All three practise together at least twice before submission. |
| Viva preparation | Everyone must be able to explain all modules, not only their own. |

# 4. Agreeing on the Interfaces (Day 1)

To avoid integration problems, the team first agrees on common.h and function prototypes. Everyone then codes against these signatures. Example contract:

/* common.h */

#define TABLE_SIZE 101

#define NUTS    (1<<0)

#define DAIRY   (1<<1)

#define GLUTEN  (1<<2)

#define SOY     (1<<3)

#define NON_VEG (1<<4)

#define SUGAR   (1<<5)

typedef struct Ingredient {

char name[50];

char explanation[200];

unsigned int tags;

struct Ingredient *next;

} Ingredient;

/* Member A */

void        loadDB(const char *file);

Ingredient *searchIngredient(const char *name);

Ingredient *closestMatch(const char *name, int maxDist);

void        freeDB(void);

/* Member B */

int  runOCR(const char *img, char *out, int maxLen);

void cleanText(char *text);

int  splitIngredients(char *text, char items[][50], int maxItems);

/* Member C */

unsigned int loadProfile(void);

void         saveProfile(unsigned int p);

int          checkWarnings(Ingredient *ing, unsigned int profile);

void         addScan(const char *product, int warnings);

void         showHistory(void);

# 5. Project Folder Structure

FoodScanner/

src/

main.c        (C)

common.h      (C)

hashtable.c/.h   editdistance.c/.h   (A)

ocr.c/.h  cleaner.c  tokenizer.c     (B)

profile.c  analyser.c  sort.c  history.c   (C)

data/

ingredients.csv   (A)

profile.txt  history.txt   (created by program)

images/

sample1.jpg ... sample15.jpg   (B)

tests/

test_lookup.c  test_text.c  test_warnings.c

docs/

Project_Report.docx  Execution_Plan.docx  PPT

Makefile

README.md

# 6. Phases of Execution

The timeline below assumes about 4 to 5 weeks. Compress or stretch the weeks according to your college deadline; the order of phases should not change.

## Phase 0 - Planning and Setup (Week 1, Days 1-2)

Goal: Everyone has the same environment and knows the design.

| Member | Tasks | Output |
| --- | --- | --- |
| All | Finalise problem statement, features and report. Create GitHub repo and folder structure. Install GCC and Git on every laptop. | Repo ready, everyone can compile hello.c |
| C | Write common.h with structs, flags and prototypes; share with the team. | common.h on GitHub |
| B | Install Tesseract, test it from the terminal, create the Makefile. | tesseract --version works |
| A | Start the ingredients.csv format and first 20 entries. | Sample CSV |

Phase result: Environment ready and interfaces agreed.

## Phase 1 - Core Modules in Parallel (Week 1-2)

Goal: Each member finishes their own module and tests it alone.

| Member | Tasks | Output |
| --- | --- | --- |
| A | Hash function, insert, search, loadDB(); grow CSV to 60+ entries. | hashtable.c working |
| B | cleanText(), splitIngredients() and manual input; test with typed strings. | Text pipeline working without OCR |
| C | Profile menu, saveProfile/loadProfile, checkWarnings() with bitmask. | Profile and warning logic working |

Phase result: Three independent tested modules.

## Phase 2 - First Integration: Text-Input Version (Week 2)

Goal: A complete program that works without OCR (first demo-ready version).

| Member | Tasks | Output |
| --- | --- | --- |
| C | Write main.c menu: load DB, load profile, take typed ingredients, run through B and A, print warnings. | Working console app |
| A + B | Fix interface mismatches and bugs found during integration. | Clean build with no warnings |
| All | Run 10 test inputs and record results. | First test table |

Phase result: Version 1: type ingredients, get explanations and warnings. Tag this on GitHub as v1.

## Phase 3 - OCR Integration (Week 3)

Goal: Replace typed input with image input.

| Member | Tasks | Output |
| --- | --- | --- |
| B | runOCR(), file-path input, error handling if Tesseract fails, fallback to manual input. | Image scanning works |
| B | Test on all sample images and note which fail and why; try grayscale/contrast improvement if needed. | OCR test log |
| C | Add 'Scan image' option to the main menu. | Menu updated |
| A | Add more ingredients based on what the OCR tests show is missing. | Database 80-100 entries |

Phase result: Version 2: photo to explanation to warning.

## Phase 4 - Smart Features (Week 3-4)

Goal: Fix OCR errors and improve output quality.

| Member | Tasks | Output |
| --- | --- | --- |
| A | editDistance() and closestMatch(); connect to searchIngredient() as a fallback. | 'sugr' becomes 'sugar' |
| C | Merge sort for warnings; history linked list; save and load history. | Sorted warnings and persistent history |
| B | Improve bracket handling and cleaning rules using real OCR failures. | Fewer OCR parse errors |

Phase result: Version 3: complete feature set.

## Phase 5 - Testing and Bug Fixing (Week 4)

Goal: Make the program stable and safe for the demo.

| Member | Tasks | Output |
| --- | --- | --- |
| All | Run the full test plan (Section 9). Cross-test modules between members. | Filled test table |
| All | Check memory: no leaks, no crashes on empty or very long input. | Valgrind / Dr. Memory clean |
| C | Final output formatting, clear warnings, disclaimer message. | Polished interface |

Phase result: Version 4: stable release candidate.

## Phase 6 - Documentation and Presentation (Week 4-5)

Goal: Prepare for submission and viva.

| Member | Tasks | Output |
| --- | --- | --- |
| A | Report: database, hash table, edit distance sections; slides for the same. | Section drafts |
| B | Report: OCR, cleaning, tokenizer sections; slides; screenshots of OCR runs. | Section drafts |
| C | Report: analysis, history, testing, conclusion; demo script; final merge of the report. | Final report and PPT |
| All | Two full demo rehearsals and viva question practice. | Ready for evaluation |

Phase result: Final submission.

# 7. Step-by-Step Execution Guide

## Step 1: Install the tools (every member)

- GCC: Windows - install MinGW-w64 (or MSYS2) and add the bin folder to PATH. Linux - sudo apt install build-essential.

- Git: Install from git-scm.com and set your name and email with git config.

- Tesseract (Member B first, others later): Windows - install the UB-Mannheim build and add to PATH. Linux - sudo apt install tesseract-ocr.

- Verify: run gcc --version, git --version and tesseract --version in the terminal.

## Step 2: Set up the repository

- Member C creates a private GitHub repo named FoodScanner and adds A and B as collaborators.

- Everyone clones it: git clone <repo-url>.

- Add the folder structure from Section 5 and push the first commit.

## Step 3: Git workflow (avoids conflicts)

- Each member works on their own branch: git checkout -b member-a (or member-b, member-c).

- Commit small and often: git add . then git commit -m "added hash search".

- Before pushing: git pull origin main, then git push origin member-a.

- Merge into main only after the module is tested; Member C does the merges.

- Never edit someone else's file without telling them; ask them to change it.

## Step 4: Build and run

Compile all modules together:

gcc -Wall -Wextra -g -o scanner src/*.c

./scanner          (Linux/Mac)

scanner.exe        (Windows)

Simple Makefile:

CC=gcc

CFLAGS=-Wall -Wextra -g

SRC=$(wildcard src/*.c)

scanner: $(SRC)

$(CC) $(CFLAGS) -o scanner $(SRC)

clean:

rm -f scanner scanner.exe

## Step 5: Test each module before integration

- A: write test_lookup.c that loads the CSV and searches 10 words, including a wrong spelling.

- B: write test_text.c that feeds messy strings to cleanText() and splitIngredients() and prints the result.

- C: write test_warnings.c that tries different profiles on sample ingredients.

- Only merge to main when the module's test passes.

## Step 6: Run the program flow

- Program loads ingredients.csv into the hash table.

- Profile is loaded from profile.txt, or the user creates a new one.

- User selects 'Scan image' and enters the image path (or selects 'Type ingredients').

- Program runs OCR, cleans the text and splits it into ingredients.

- Each ingredient is searched; unknown words go to edit distance.

- Explanations and warnings are printed; warnings are sorted by severity.

- Scan is added to the history and saved on exit.

# 8. Milestones and Deadlines

| Week | Milestone | Check |
| --- | --- | --- |
| Week 1 | Setup done; core modules started | Everyone can build; common.h final |
| Week 2 | Modules complete; Version 1 (text input) working | Demo of typed input with warnings |
| Week 3 | OCR integrated; Version 2 | Demo of image input |
| Week 4 | Edit distance, history, sorting; testing | Version 3 / 4 stable |
| Week 5 | Report, PPT, rehearsals, submission | All documents ready |

# 9. Testing Checklist

| No. | Test | Pass condition |
| --- | --- | --- |
| 1 | Program starts and loads the database | No crash; entry count printed |
| 2 | Search known ingredient (e.g. sugar) | Correct explanation and tags |
| 3 | Search misspelt ingredient (sugr) | Corrected to sugar |
| 4 | Search unknown ingredient | 'Not found' message, no crash |
| 5 | Text with brackets and 'and' | All ingredients separated correctly |
| 6 | Nut-allergy profile with peanut product | Warning displayed |
| 7 | Vegan profile with gelatin | Non-veg warning displayed |
| 8 | Empty profile | No warnings |
| 9 | Clear, blurry and curved label images | OCR output recorded; failures handled |
| 10 | Tesseract missing or wrong path | Error message and manual input offered |
| 11 | Close and restart program | Profile and history reloaded |
| 12 | Very long / empty input | No buffer overflow or crash |

# 10. Demo Plan for Evaluation

- Introduce the problem in 1 minute (hidden allergens, confusing E-numbers).

- Show the architecture diagram and the DSA table.

- Create a profile (for example: dairy and sugar).

- Scan one clear label photo - show explanation and warnings.

- Scan one poor photo - show edit distance correcting a word.

- Show scan history and restart the program to prove it is saved.

- Explain the complexity of each data structure used.

Keep backup: screenshots of a successful run, typed-input fallback ready, and a copy of the program on a pen drive and Drive.

# 11. Risks and Backup Plans

| Risk | Backup / Solution |
| --- | --- |
| Tesseract not installed on the demo computer | Use your own laptop; keep typed-input option and pre-saved OCR text file. |
| Poor OCR on real packets | Use 10 tested sample images; explain the limitation openly. |
| Member falls behind | Weekly check-in; other members pick up small tasks; keep modules independent. |
| Merge conflicts in Git | File ownership rule; separate branches; pull before push. |
| Memory bugs / crashes | Compile with -g, use Valgrind or Dr. Memory, validate all input lengths. |
| Database too small | Each member adds ingredients; prioritise the most common 80 items. |

# 12. Final Submission Checklist

- ☐  Source code compiles with no warnings

- ☐  ingredients.csv has at least 60 entries

- ☐  README with build and run instructions

- ☐  Sample images included

- ☐  Test results table completed

- ☐  Project report finalised

- ☐  PowerPoint finalised

- ☐  Demo rehearsed twice

- ☐  Everyone can explain every module

- ☐  Code and documents backed up in Drive and GitHub